# MEETING AGENDA and OBJECTIVES

Meeting/Project Name:	Christmas In The Park – Facebook Page
Date of Meeting: (MM/DD/YYYY)	10/01/14	Time:	1038
Meeting Facilitator (Sprint Manager):	Sean Vail	Note Taker	Scot Matson

1. Meeting Objective
To perform the end of sprint 1 retrospective. Fill our the sprint retrospective memo, also, complete the end o sprint 1 memo.

2. Attendees (those present)
Name	Position (Example: Sprint One PM)	E-mail	Phone
Scot Matson	Agenda Minutes - Note Taker	sjpmatson@gmail.com	951-216-5813
Sean Vail	Meeting Facilitator	Sean.vail@sjsu.edu
Ahmed Syed	End of Sprint 1 – Note Taker	ahmedcollege93@gmail.com	510-378-9302
Matt Pleva	Sprint Retrospective – Note Taker	Pleva.matt@gmail.com	408-505-5525
Alaa Hammoudeh	Developer	Alaa.hammourdeh@sjsu.edu	415-316-4683

3. Meeting Agenda
Topic	Owner	Time
Agenda / Minutes	Scot Matson	1045
End of Sprint 1 Memo	Ahmed Syed	1045
Sprint Retrospective Memo	Matt Pleva	1045

4 What is working?
Description	Team Member Responsible
Team Meetings	Collaborative

# List below members absent:
# N/A
# Additional comments:
Meeting with Debra occurrsed during the week with Scot Matson, Alaa Hammoudeh, and Matt Pleva. The result of this meeting was that Debra would be heavily interacting with the client during each sprint to assist in the progress of this project. User stories at this time will be provided to us through her assistance.
# MEETING MINUTES

5. What is NOT Working, Decisions, Issues
Topic					Owner			Time
Team – Client communication. Have not yet obtained credentails to begin working on our project. (FB Page, Domain Host).					Scot Matson			1058
User stories have not been developed/presented. Debra (Scrum Master) has stated that she will be providing this information.					Debra Caires.			NA

4. Action Items –who is responsible?
Action					Owner			Due Date
Obtain domain host credentails from Product Owner.					Scot Matson			Immediately
Obtain XMAS ITP Facebook page access credentials from Product Owner.					Scot Matson			Immediately
Submit agenda minutes/retrospective memo/sprint memo.					Sean Vail			10/02/14
Host Facebook API on Product Manager domain host.					Collaborative			Immedicately
5. Next Meeting
Date: (MM/DD/YYYY)		10/06/14		Time:	1030		Location:		MLK Library || WebEx || GoogleHanouts
Objective:	Discuss progress of current sprint requirements. Clarify team member concerns. Allow a structured time of communication where all invested parties may connect.